Container Planning &

Schedule Application

Project Documentation — Full Lifecycle

MVP v1.0 — Initial Release

| Project | Container Planning & Schedule Application |
| --- | --- |
| Owner / Admin | Supply Chain Team — J&J |
| Document version | 1.0 |
| Date created | 2026 |
| Status | In Progress — Phase 1 |
| Platform | macOS (primary) / Windows (user testing) |
| Hosting | Locally hosted — no cloud dependency |

CONFIDENTIAL — INTERNAL USE ONLY

# 1. Project Overview

## 1.1 Background & Problem Statement

The supply chain team currently manages container planning and purchase order tracking across multiple Google Sheets. This process is time-consuming, error-prone, and requires switching between different sheets to get a complete view of any given shipment. Key pain points include:

- Manual copy-pasting of purchase order data from the ERP system into tracking sheets

- No single view linking purchase orders, SKUs, containers, and vessel information

- CBM calculations performed manually with no automated validation

- No partial allocation tracking — inability to split a SKU's quantity across shipments

- SKU readiness status must be manually assessed against cargo ready dates

- No audit trail of allocation changes or historical decisions

## 1.2 Project Objectives

Build a locally hosted, multi-user container planning and schedule application that:

- Centralises all purchase order and SKU data in a single, structured local database

- Automates CBM calculations at SKU and container level

- Enables flexible allocation and deallocation of POs/SKUs to containers on a case-by-case basis

- Tracks partial quantity allocations (allocated vs pending) at the SKU level

- Automates SKU readiness status based on cargo ready dates

- Provides a vessel tracker linked directly to container plans

- Delivers clear reporting on shipment status, CBM utilisation, and allocation progress

- Enforces role-based access with authentication and data encryption

## 1.3 Scope — MVP

The MVP focuses on the following capabilities:

| In Scope — MVP | Out of Scope — Post-MVP |
| --- | --- |
| • Purchase order & SKU management • CSV import of PO/SKU data • Container creation & CBM tracking • PO/SKU allocation & deallocation • Partial quantity allocation tracking • SKU readiness automation (cargo ready date) • Vessel tracker (linked to containers) • Shipment status & CBM reports • Role-based auth + data encryption • Google Drive backup | • ERP system API / EDI integration • Email notifications • Automated Google Drive sync • Advanced analytics / dashboards • Mobile application • Multi-company / multi-team support |

## 1.4 Assumptions & Constraints

- No live ERP integration at this stage — data entry via CSV import or manual input

- Application runs on a local machine; no external hosting or cloud infrastructure required

- Two supply chain users plus one admin user at launch

- macOS primary development environment; Windows compatibility required for user testing

- No budget at MVP stage; open-source libraries and frameworks only

- Google Drive used for manual backup only — no automated sync in MVP

# 2. Data Model

## 2.1 Overview

The application uses a relational SQLite database with four primary entities: Purchase Orders, SKUs (child of PO), Containers/Shipments, and Vessels. Allocations link SKUs to Containers with quantity tracking.

## 2.2 Purchase Orders

| Field | Type | Notes |
| --- | --- | --- |
| PO Number | TEXT (PK) | Unique identifier for the purchase order |
| PI Number | TEXT | Proforma invoice number |
| Supplier Name | TEXT | Name of the supplier |
| Incoterms | TEXT | e.g. FOB, CIF, EXW |
| Currency | TEXT | e.g. USD, EUR, CNY |
| Total Purchase Value | DECIMAL | Sum of all SKU line values |
| HS Code | TEXT | Harmonised system tariff code |
| Shipping Compliance | TEXT | Compliance status / notes |
| Cargo Ready Date | DATE | Fluctuates — drives SKU readiness status |
| PO Status | TEXT (ENUM) | Confirmed / Unconfirmed |
| Created At | DATETIME | Auto-populated on creation |
| Updated At | DATETIME | Auto-updated on any change |
| Created By | TEXT (FK) | User who created the record |

## 2.3 SKUs (child of Purchase Order)

| Field | Type | Notes |
| --- | --- | --- |
| SKU ID | INTEGER (PK) | Auto-increment internal key |
| PO Number | TEXT (FK) | Parent purchase order |
| Supplier SKU | TEXT | Supplier's own product code |
| J&J SKU | TEXT | Internal product code |
| Product Name | TEXT | Description of the product |
| Shipment Type | TEXT | e.g. FCL, LCL, Air |
| Buying Price | DECIMAL | Unit buying price |
| Total Order QTY | INTEGER | Total quantity on the PO line |
| Allocated QTY | INTEGER | Quantity allocated to container(s) |
| Pending QTY | INTEGER | Computed: Total - Allocated |
| Length (cm) | DECIMAL | Outer carton length |
| Width (cm) | DECIMAL | Outer carton width |
| Height (cm) | DECIMAL | Outer carton height |
| Weight (kg) | DECIMAL | Outer carton weight |
| Outer Carton QTY | INTEGER | Units per outer carton |
| Volumetric (CBM) | DECIMAL | Auto-calc: (L x W x H) / 1,000,000 |
| Total CBM Calc | DECIMAL | Auto-calc: Volumetric x No. of cartons |
| CBM (Packing List) | DECIMAL | CBM as per supplier packing list |
| SKU Status | TEXT (ENUM) | See status states in Section 4.2 |

## 2.4 Containers / Shipments

| Field | Type | Notes |
| --- | --- | --- |
| Container ID | TEXT (PK) | e.g. CN FCL 41 |
| Shipment Type | TEXT | FCL / LCL / Air |
| CBM Capacity | DECIMAL | Maximum CBM for this container |
| Total CBM Used | DECIMAL | Auto-calc: sum of allocated SKU CBMs |
| CBM Remaining | DECIMAL | Auto-calc: Capacity - Used |
| Status | TEXT (ENUM) | Planning / Confirmed / Shipped / Closed |
| Planned Departure | DATE | Estimated departure date |
| Notes | TEXT | Free-text notes field |

## 2.5 Vessels

| Field | Type | Notes |
| --- | --- | --- |
| Vessel ID | INTEGER (PK) | Auto-increment |
| Vessel Name | TEXT | Name of the vessel |
| Voyage Number | TEXT | Carrier voyage reference |
| Carrier | TEXT | Shipping line / freight forwarder |
| Port of Loading | TEXT | Origin port (e.g. Yantian, Shanghai) |
| Port of Discharge | TEXT | Destination port |
| ETD | DATE | Estimated time of departure |
| ETA | DATE | Estimated time of arrival |
| Bill of Lading No. | TEXT | B/L reference number |
| Linked Container(s) | TEXT (FK) | One or more Container IDs |

## 2.6 Allocations (linking table)

A separate Allocations table records each individual allocation event, enabling partial quantity tracking and full history.

| Field | Type | Notes |
| --- | --- | --- |
| Allocation ID | INTEGER (PK) | Auto-increment |
| SKU ID | INTEGER (FK) | Source SKU |
| Container ID | TEXT (FK) | Target container |
| Allocated QTY | INTEGER | Quantity in this allocation event |
| Allocated CBM | DECIMAL | CBM for this allocation |
| Allocated At | DATETIME | Timestamp of allocation |
| Allocated By | TEXT (FK) | User who made the allocation |
| Notes | TEXT | Optional reason / context |

# 3. Business Rules & Calculations

## 3.1 CBM Calculation

CBM is calculated automatically whenever dimensions or carton quantities change. The formula is:

Volumetric (CBM) = (Length cm × Width cm × Height cm) ÷ 1,000,000

Total CBM = Volumetric (CBM) × Number of Outer Cartons

Container Total CBM = sum of Total CBM for all allocated SKUs. CBM Remaining = Container Capacity minus Container Total CBM. Both values update in real time as allocations are added or removed.

## 3.2 Partial Allocation

A SKU's total order quantity can be split across multiple containers and shipments. The system tracks:

- Total Order QTY — the full quantity on the PO line (read from source data)

- Allocated QTY — sum of all allocation events for this SKU across all containers

- Pending QTY — computed automatically as Total Order QTY minus Allocated QTY

Example: PO 1235, SKU A has 23 units. 10 are allocated to CN FCL 41. Allocated QTY = 10, Pending QTY = 13. The 13 remaining units remain visible as unallocated, ready for a future shipment.

Users can deallocate at any time. Deallocation decreases Allocated QTY and increases Pending QTY accordingly. All allocation and deallocation events are recorded in the Allocations table with a timestamp and the user who made the change.

## 3.3 SKU Readiness Logic

SKU status is determined by a combination of PO confirmation status and Cargo Ready Date. Status is re-evaluated automatically whenever either field changes.

| Status | Condition |
| --- | --- |
| Ready for allocation | PO confirmed AND Cargo Ready Date is today or in the past |
| Confirmed — pending date | PO confirmed BUT Cargo Ready Date is in the future |
| Unconfirmed — cannot allocate | PO status is Unconfirmed — allocation is blocked regardless of date |
| Allocated | All Total Order QTY has been allocated across one or more containers |
| Partially allocated | Some but not all QTY has been allocated; Pending QTY > 0 |

Cargo Ready Date fluctuates frequently. Status is recalculated on every page load and on any date update — no manual status override is required.

# 4. System Architecture

## 4.1 Tech Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Backend | Python 3.11+ / Flask | Lightweight, well-documented, cross-platform (macOS + Windows) |
| Database | SQLite + SQLCipher | Local file-based DB, no server needed; SQLCipher adds encryption at rest |
| Frontend | HTML / CSS / JavaScript | No framework required for MVP; cross-platform browser rendering |
| Auth | Flask-Login + bcrypt | Industry-standard password hashing; JWT session tokens |
| CSV Import | Python csv / pandas | Standard library; pandas for data validation and transformation |
| Backup | Manual Google Drive export | Encrypted DB file export; user-initiated in MVP |

## 4.2 Folder Structure

container-app/
  ├── app/
  │   ├── __init__.py          # Flask app factory
  │   ├── auth/                # Login, roles, session management
  │   ├── models/              # Database models (PO, SKU, Container, Vessel, Allocation)
  │   ├── routes/              # API endpoints per module
  │   ├── services/            # Business logic (CBM calc, SKU status, allocation)
  │   ├── templates/           # HTML templates
  │   └── static/              # CSS, JS, assets
  ├── data/
  │   ├── container_app.db     # Encrypted SQLite database
  │   └── imports/             # CSV files for import
  ├── backups/                 # Local backup copies before Google Drive upload
  ├── docs/                    # This document and supporting documentation
  ├── tests/                   # Unit and integration tests
  ├── config.py                # Environment config (dev / prod)
  ├── requirements.txt         # Python dependencies
  └── run.py                   # Entry point

## 4.3 Security

- Passwords hashed with bcrypt (work factor 12) — plaintext passwords are never stored

- Session management via Flask-Login with secure, HttpOnly cookies

- Database encrypted at rest using SQLCipher — the .db file is unreadable without the key

- Role-based access control (RBAC): Admin and Supply Chain User roles with enforced permissions

- Audit log table records every data change: who, what, when

- Application runs entirely locally — no data leaves the machine unless manually backed up

- No third-party analytics, trackers, or telemetry of any kind

## 4.4 Cross-Platform Compatibility

The application is developed on macOS and must run on Windows for user testing. The following measures ensure compatibility:

- Python 3.11+ is cross-platform — identical code runs on both OS

- SQLite database is a single file — portable between macOS and Windows

- File paths use Python's pathlib for OS-agnostic path handling

- Flask development server runs in a browser — no OS-specific UI dependencies

- Setup instructions provided for both macOS and Windows (see Section 7)

# 5. User Roles & Permissions

## 5.1 Role Definitions

| Permission | Admin | Supply Chain User |
| --- | --- | --- |
| View POs and SKUs | ✓ | ✓ |
| Create / edit POs and SKUs | ✓ | ✓ |
| Import CSV data | ✓ | ✓ |
| Allocate / deallocate POs to containers | ✓ | ✓ |
| Create / edit containers | ✓ | ✓ |
| Create / edit vessel records | ✓ | ✓ |
| View all reports | ✓ | ✓ |
| Export reports | ✓ | ✓ |
| Create / manage user accounts | ✓ | ✗ |
| Reset passwords | ✓ | ✗ |
| Initiate database backup | ✓ | ✗ |
| View audit log | ✓ | ✗ |
| System configuration | ✓ | ✗ |

# 6. Build Phases & Roadmap

| # | Phase | Deliverables | Status |
| --- | --- | --- | --- |
| 1 | Foundation | Database schema, user auth (login/RBAC/sessions), local Flask server setup, encrypted DB, project folder structure | In Progress |
| 2 | PO & SKU management | CSV import module, manual PO/SKU entry, CBM auto-calculation, SKU status engine (Cargo Ready Date logic), audit log | Planned |
| 3 | Container planning | Container creation, PO/SKU allocation & deallocation (partial QTY), real-time CBM tracking, unallocated PO visibility | Planned |
| 4 | Vessel tracker & reporting | Vessel record creation linked to containers, shipment status report, CBM utilisation report, allocation summary report | Planned |
| 5 | Testing & documentation | Staged testing with supply chain team, bug fixes, full user documentation, admin guide | Planned |
| 6 | Post-MVP | Email notifications, ERP API integration, automated Google Drive sync, expanded reporting, budget review | Future |

## 6.1 Phase 1 — Foundation (Current)

Phase 1 establishes the technical backbone of the application. No user-facing screens are built yet — the focus is on getting the architecture correct before building on top of it.

- Python + Flask project scaffold (cross-platform macOS/Windows)

- SQLite database with SQLCipher encryption initialised

- Full database schema: Users, Purchase Orders, SKUs, Containers, Vessels, Allocations, Audit Log

- User authentication: registration, login, logout, password hashing (bcrypt)

- Role-based access control: Admin and Supply Chain User roles enforced on all routes

- Session management with Flask-Login

- Basic health-check endpoint to confirm the app is running

Completion of Phase 1 is the prerequisite for all subsequent phases. The data model is the most critical output of this phase — changes to the schema later become expensive.

# 7. Setup & Installation

## 7.1 Prerequisites

| Requirement | Version | Notes |
| --- | --- | --- |
| Python | 3.11 or higher | python.org — install for all users; check 'Add to PATH' on Windows |
| pip | Latest | Included with Python; upgrade with: pip install --upgrade pip |
| Git | Any | git-scm.com — for version control |
| Web browser | Chrome/Firefox | Safari also works; Edge on Windows |
| Text editor | VS Code recommended | code.visualstudio.com — optional but recommended |

## 7.2 macOS Installation

- Open Terminal

- Clone or copy the project folder to your machine

- Navigate to the project folder: cd container-app

- Create a virtual environment: python3 -m venv venv

- Activate it: source venv/bin/activate

- Install dependencies: pip install -r requirements.txt

- Initialise the database: python -m flask db init (first time only)

- Start the application: python run.py

- Open a browser and go to: http://localhost:5000

## 7.3 Windows Installation

- Open Command Prompt or PowerShell

- Navigate to the project folder: cd container-app

- Create a virtual environment: python -m venv venv

- Activate it: venv\Scripts\activate

- Install dependencies: pip install -r requirements.txt

- Initialise the database: python -m flask db init (first time only)

- Start the application: python run.py

- Open a browser and go to: http://localhost:5000

## 7.4 First Login

On first run, the application creates a default admin account. Credentials are set in config.py before the first launch. The admin must log in and change the password immediately. Supply chain user accounts are then created from the Admin panel.

# 8. Reporting

## 8.1 Available Reports

| Report | Description |
| --- | --- |
| Shipment status report | All POs and SKUs grouped by status (ready / confirmed pending / unconfirmed). Filterable by container, supplier, date range. |
| Container CBM report | Per-container view of total CBM used, capacity, utilisation %, remaining space. Highlights containers approaching capacity. |
| Allocation summary | Allocated vs pending QTY for every SKU across all POs. Shows which SKUs have outstanding quantities for future shipments. |
| Unallocated POs | List of all POs/SKUs with Pending QTY > 0. Supports forward planning for future containers. |
| Vessel schedule | All vessels with ETD/ETA, linked containers, and current shipment status. |

All reports can be exported as CSV files for manual upload to Google Drive. Additional report formats (PDF, Excel) are planned for post-MVP.

# 9. Testing Plan

## 9.1 Testing Approach

Testing is conducted in stages, aligned to build phases. Each phase is tested before the next begins. The supply chain team participates in testing from Phase 2 onwards.

| Stage | Phase | What is tested | Who tests |
| --- | --- | --- | --- |
| 1 | Phase 1 | Database schema integrity, auth (login/logout/RBAC), session security, DB encryption | Admin (developer) |
| 2 | Phase 2 | CSV import accuracy, CBM calculations, SKU status logic, manual PO entry | Admin + Supply Chain User 1 |
| 3 | Phase 3 | Allocation/deallocation workflows, partial QTY tracking, CBM live updates | Full supply chain team |
| 4 | Phase 4 | Vessel tracker data entry, report accuracy, export function | Full supply chain team |
| 5 | Phase 5 | End-to-end workflow test, edge cases, performance, Windows compatibility | Full supply chain team |

## 9.2 Bug Reporting

During testing, issues are logged in a shared document with the following fields: date found, tester name, phase, description of the issue, steps to reproduce, severity (Critical / High / Medium / Low), and resolution status. This document will be maintained throughout the project lifecycle.

# 10. Document Change Log

This document is a living record. All significant updates to the specification, architecture, or scope are recorded here.

| Version | Date | Author | Summary of changes |
| --- | --- | --- | --- |
| 1.0 | 2026 | Admin | Initial documentation — full project specification created |

End of Document