Container Planning &

Schedule Application

Project Documentation — Full Lifecycle

v1.3 — Updated 11 April 2026

| Project | Container Planning & Schedule Application |
| --- | --- |
| Owner / Admin | Supply Chain Team — J&J |
| Version | 1.3 |
| Phase | Phase 4 — Vessel Tracker & Reports (Active) |
| Platform | macOS (dev) / Windows (user testing) |
| Hosting | Locally hosted — no cloud dependency |
| Version Control | Git — local repository initialised |

CONFIDENTIAL — INTERNAL USE ONLY

# 1. Project Overview

## 1.1 Purpose

The Container Planning & Schedule Application replaces a manual Google Sheets process for tracking purchase orders, SKUs, container allocations, and vessel information. The application provides a single source of truth for the J&J supply chain team, sitting alongside Dear/Cin7 Core (ERP) which handles procurement. Dear manages POs and SKUs. This app manages the shipment and container planning layer that Dear cannot.

## 1.2 System Architecture — Integration Context

The application is designed to be agile and integration-ready. The following integration points are planned for Phase 6:

| System | Integration Type | Direction & Notes |
| --- | --- | --- |
| Dear / Cin7 Core | REST API | One-way: Dear → Container App. PO and SKU data feeds automatically on PO confirmation. CSV import remains as fallback. |
| Freight Forwarder | REST API / EDI | One-way: Forwarder → Container App. Vessel name, ETD, ETA, B/L number auto-populated on booking confirmation. Depends on forwarder platform capability. |

Dear does not have shipment status functionality — this app is the shipment source of truth. Updates do not flow back to Dear.

## 1.3 Build Status

| # | Phase | Deliverables | Status |
| --- | --- | --- | --- |
| 1 | Foundation | Database schema, user auth, RBAC, Flask server, audit log | Complete |
| 2 | PO & SKU management | PO/SKU CRUD, CSV import, CBM auto-calc, SKU status engine, CI variance tracking | Complete |
| 3 | Container planning | Container creation, allocation by carton/unit, deallocation with reason codes, CBM tracking, CI validation | Complete |
| 4 | Vessel tracker & reporting | Vessel records, container linking, reports, CSV export | In Progress |
| 5 | Testing & documentation | Staged testing, Windows compatibility, user guide, backup | Planned |
| 6 | Post-MVP | Dear API, freight forwarder API, email notifications, clearing instructions | Future |

# 2. Data Model

## 2.1 Purchase Order

| Field | Type | Notes |
| --- | --- | --- |
| po_number | TEXT (PK) | Unique PO identifier |
| pi_number | TEXT | Proforma Invoice number — one per PO |
| ci_number | TEXT | Commercial Invoice — populated when CI received |
| supplier_name | TEXT | Name of supplier |
| currency | TEXT | USD, CNY, EUR, ZAR etc — shown on every price field |
| po_status | ENUM | Active ¦ On Hold ¦ Cancelled |
| notes | TEXT | Free-text notes |
| created_by / at / updated_at | META | Auto-populated |

## 2.2 PO Status States

| Status | Meaning |
| --- | --- |
| Active | PO confirmed — SKUs can be allocated once CRD reached and CI acknowledged |
| On Hold | Unallocated SKUs blocked. Already-allocated SKUs remain. Cascades to all SKUs. |
| Cancelled | No allocations permitted. Visible for audit purposes. |
| Partially Shipped | Derived display — some SKUs allocated, others pending. PO status remains Active. |
| Fully Allocated | Derived display — all SKU quantities allocated. PO status remains Active. |

## 2.3 SKU

| Field | Type | Notes |
| --- | --- | --- |
| id | INTEGER (PK) | Auto-increment |
| po_number (FK) | TEXT | Parent PO |
| jj_sku | TEXT | Primary match key on import — always present |
| supplier_sku | TEXT | Optional — bonus validation on re-import |
| product_name | TEXT | Product description |
| shipment_type | TEXT | FCL ¦ LCL ¦ BCN |
| hs_code | TEXT | Harmonised tariff code — at SKU level (per product) |
| buying_price | DECIMAL | Unit price on PI |
| buying_qty | INTEGER | Units ordered on PI |
| ci_price | DECIMAL | Unit price on CI — populated when CI received |
| ci_qty | INTEGER | Quantity on CI — populated when CI received |
| ci_variance_acknowledged | BOOLEAN | Must be True before container can be confirmed |
| total_order_qty | INTEGER | Working qty — starts as buying_qty, updates to ci_qty on acknowledgement |
| allocated_qty | INTEGER | Recomputed from sum of active allocation records |
| outer_carton_qty | INTEGER | Units per outer carton |
| no_of_ctns | COMPUTED | ceil(buying_qty / outer_carton_qty) |
| total_units | COMPUTED | no_of_ctns x outer_carton_qty — may exceed buying_qty for partial ctns |
| length / width / height cm | DECIMAL | Outer carton dimensions |
| weight_kg | DECIMAL | Outer carton weight |
| volumetric_cbm | COMPUTED | (L x W x H) / 1,000,000 — CBM per carton |
| total_cbm | COMPUTED | volumetric_cbm x no_of_ctns |
| amount | COMPUTED | buying_qty x buying_price |
| ci_total_amount | COMPUTED | ci_qty x ci_price |
| cargo_ready_date | DATE | Per SKU — drives status. Fluctuates. |
| sku_status | COMPUTED | Always computed — never manually set. See Section 2.4. |

## 2.4 SKU Status States

| Status | Condition |
| --- | --- |
| Pending Date | PO Active, no CRD set |
| Awaiting Production | PO Active, CRD in future |
| Ready for Allocation | PO Active, CRD today or past, CI acknowledged, pending qty > 0 |
| Partially Allocated | Some qty allocated, pending qty > 0 |
| Fully Allocated | All qty allocated |
| On Hold | Parent PO On Hold — unallocated qty blocked |
| Cancelled | Parent PO Cancelled |

## 2.5 CI Variance & Validation Rules

- CI variance flagged when ci_price ≠ buying_price OR ci_qty ≠ buying_qty

- Soft warning shown on SKU row — allocation still permitted at planning stage

- Container CANNOT be confirmed/shipped until all allocated SKUs have acknowledged CI

- On acknowledgement: total_order_qty auto-updates to ci_qty. Field remains editable.

- Every acknowledgement logged in audit trail with old and new values

## 2.6 Container

| Field | Type | Notes |
| --- | --- | --- |
| container_id | TEXT (PK) | Manual entry e.g. CN FCL 41 |
| shipment_type | TEXT | FCL ¦ LCL ¦ BCN |
| cbm_capacity | DECIMAL | Presets: 20ft=30, 40ft=60, 40ft HQ=70. Manual override available. |
| status | ENUM | Planning ¦ Confirmed ¦ Shipped ¦ Closed |
| planned_departure | DATE | ETD estimate |
| notes | TEXT | Free-text |
| total_cbm_used | COMPUTED | Sum of active allocation CBMs |
| cbm_remaining | COMPUTED | capacity - used |
| cbm_utilisation_pct | COMPUTED | (used / capacity) x 100 |

## 2.7 Container Status Workflow

| Status | Rules |
| --- | --- |
| Planning | Default on creation. Allocations can be added and removed freely. |
| Confirmed | Hard block: all allocated SKUs must have CI acknowledged. No new allocations after confirmation. |
| Shipped | Container has sailed. Read-only. |
| Closed | Final state. All records locked. |

## 2.8 Allocation

Each allocation event creates one record. A SKU can have multiple allocation records across different containers (partial allocation) or multiple events in the same container. The system groups by SKU in the container view and sums quantities.

| Field | Type | Notes |
| --- | --- | --- |
| id | INTEGER (PK) | Auto-increment |
| sku_id (FK) | INTEGER | Source SKU |
| container_id (FK) | TEXT | Target container |
| allocated_ctns | INTEGER | Primary input — cartons |
| allocated_units | INTEGER | Cartons x outer_carton_qty. User can override for partial last carton. |
| allocated_cbm | DECIMAL | volumetric_cbm x allocated_ctns |
| allocated_by | TEXT | User who allocated |
| allocated_at | DATETIME | Timestamp |
| is_active | BOOLEAN | False = deallocated but record preserved |
| deallocated_at/by | META | Set on deallocation |
| deallocation_reason | TEXT | DR-01 to DR-09 — admin can add more codes |

## 2.9 Deallocation Reason Codes

Pre-defined codes — no free text. Admin can add new codes via the Admin panel (Phase 5). Users cannot add codes.

| Code | Reason |
| --- | --- |
| DR-01 | Cargo not ready — CRD pushed out |
| DR-02 | CI variance unresolved |
| DR-03 | Payment issue — PO on hold |
| DR-04 | Container space constraint |
| DR-05 | Supplier delay |
| DR-06 | Quantity amendment |
| DR-07 | Container cancelled |
| DR-08 | Shipped separately |
| DR-09 | Customer / buyer request |

## 2.10 Vessel

One vessel can be linked to multiple containers. Vessel details are captured after container planning when the freight booking is confirmed. ETD/ETA fluctuates and is editable at any time.

| Field | Type | Notes |
| --- | --- | --- |
| id | INTEGER (PK) | Auto-increment |
| vessel_name | TEXT | Name of vessel |
| voyage_number | TEXT | Carrier voyage reference |
| carrier | TEXT | Shipping line / freight forwarder |
| port_of_loading | TEXT | Origin port e.g. Yantian, Shanghai |
| port_of_discharge | TEXT | Destination port e.g. Durban |
| etd | DATE | Estimated time of departure — fluctuates |
| eta | DATE | Estimated time of arrival — fluctuates |
| bill_of_lading_no | TEXT | B/L reference |
| container_id (FK) | TEXT | One vessel record per container link |

# 3. Business Rules & Calculations

## 3.1 CBM Formula

Volumetric CBM = (Length cm × Width cm × Height cm) ÷ 1,000,000

Total CBM = Volumetric CBM × Number of Cartons

## 3.2 Partial Carton Handling

When the last carton in a shipment is not full, the system supports a unit override on allocation:

- User enters number of cartons (primary input)

- System auto-calculates units = cartons × outer_carton_qty

- User can override units to a lower number for partial last carton

- CBM is calculated from carton count regardless of unit override

- Both buying_qty and total_units are shown — difference flags partial carton situations

## 3.3 SKU Status Cascade Rules

- PO goes On Hold → all SKUs become On Hold immediately

- PO goes Cancelled → all SKUs become Cancelled immediately

- PO returns to Active → each SKU recomputed individually from its own CRD and allocation data

- SKU status changes NEVER cascade back up to PO status

- PO derived display status (Partially Shipped, Fully Allocated) is computed from SKU allocations — display only, never writes to po_status

## 3.4 Allocation Rules

- CI not acknowledged → allocation permitted (soft warning shown)

- CI not acknowledged → container cannot be Confirmed or Shipped (hard block)

- SKU On Hold or Cancelled → allocation blocked

- PO On Hold or Cancelled → allocation blocked

- Container Shipped or Closed → allocation blocked

- Allocated cartons cannot exceed pending cartons

# 4. CSV Import

## 4.1 Template

Download the template from /purchase-orders/import. File is named container_import_template.csv. Contains headers plus one clearly marked example row (EXAMPLE-DO-NOT-IMPORT). The importer skips any row with EXAMPLE in the po_number field.

## 4.2 Key Rules

- One row per SKU — PO fields repeat on each row

- Match on re-import: PO number → JJ SKU within that PO

- Supplier SKU used as validation warning if mismatch detected

- SKU status NEVER set by CSV — always computed by app after import

- CI fields can be imported but require in-app acknowledgement

- HS code is at SKU level — each product row can have its own HS code

- Shipment type values: FCL, LCL, BCN

- PO status values: Active, On Hold, Cancelled

- Date format: YYYY-MM-DD

# 5. User Roles & Permissions

| Permission | Admin | Supply Chain User |
| --- | --- | --- |
| View POs, SKUs, Containers, Vessels | ✓ | ✓ |
| Create / edit POs and SKUs | ✓ | ✓ |
| Import CSV | ✓ | ✓ |
| Download CSV template | ✓ | ✓ |
| Acknowledge CI variance | ✓ | ✓ |
| Allocate / deallocate SKUs | ✓ | ✓ |
| Create / edit containers | ✓ | ✓ |
| Create / edit vessel records | ✓ | ✓ |
| View and export all reports | ✓ | ✓ |
| Delete POs and SKUs | ✓ | ✗ |
| Add deallocation reason codes | ✓ | ✗ |
| Create / manage user accounts | ✓ | ✗ |
| Reset passwords | ✓ | ✗ |
| View audit log | ✓ | ✗ |
| Initiate database backup | ✓ | ✗ |

# 6. Key Decisions Log

| Decision | Original | Final | Reason |
| --- | --- | --- | --- |
| HS Code location | PO level | SKU level | Different products in same PO can have different HS codes. Required per product line for clearing instructions. |
| Shipment type — Air | FCL / LCL / Air | FCL / LCL / BCN | BCN is the correct term used by the business. |
| Cargo Ready Date | PO level | SKU level | Production lead times vary per SKU within same PO. |
| CI acknowledgement | Hard block | Soft warning + hard block on container confirmation | Allows planning-stage allocation before CI arrives. Container cannot be confirmed until all CI acknowledged. |
| Manual status override | Available in form and CSV | Removed entirely | Prevents data integrity errors. Status always reflects reality. |
| Allocation input | Units only | Cartons primary + unit override | Physical packing decisions made at carton level. Unit override supports partial last carton. |
| Buying price field | pi_unit_price | buying_price | Natural language used by the team. |
| PO cascade reversal | Not specified | Each SKU recomputed individually | When PO returns to Active, each SKU gets its correct status back from CRD and allocation data — not a blanket reset. |
| Vessel to container | One-to-one | One vessel to many containers | Same vessel often carries multiple containers on same voyage. |
| Dear integration | Not specified | One-way: Dear → App | Dear has no shipment status — app is shipment source of truth. No write-back needed. |
| Deallocation reasons | Free text | Pre-defined codes DR-01 to DR-09 | Structured codes enable reporting and pattern analysis. Admin adds new codes, users cannot. |

# 7. Document Change Log

| Version | Date | Author | Summary |
| --- | --- | --- | --- |
| 1.0 | 23 Mar 2026 | Admin | Initial specification |
| 1.1 | 23 Mar 2026 | Admin | Data model refined: CRD to SKU level, CI fields, status states |
| 1.2 | 25 Mar 2026 | Admin | CI validation, manual status override removed, allocation validation, decisions log |
| 1.3 | 11/04/2026 | Admin | Phase 3 complete: container planning, allocation, deallocation DR codes, partial carton, BCN shipment type, HS code to SKU level, Git version control, Dear/forwarder integration architecture, vessel one-to-many confirmed |

End of Document